UNIVERSITI MALAYSIA SARAWAK

Faculty of Computer Science and Information Technology

TMA3084 Software Engineering Laboratory  |  Semester 1, 2026/2027

MEETING MINUTES

▸ Use one form per meeting (team, client or consultation). File every set in the Meeting Minutes partition of the Project File; at least 10 sets are required by the final submission.

▸ Circulate the minutes to all members within 48 hours, log the meeting time in LOGT, and create a GitHub Issue for every action item.

▸ Grey italic text is guidance: replace it with your own content. If a section does not apply, write “Not applicable”; do not delete it.

| A. Meeting Details |  |  |  |
| --- | --- | --- | --- |
| Group No. / Name | <e.g. Group 3 – TeamName> | Lab Group / Demonstrator | <Group 1 or 2 – name> |
| Project Title | Tracking App |  |  |
| Meeting No. | 02 | Project Week / Milestone | Week 3 M1 ☐ M2 ☐ M3 ☐ M4 |
| Date | 14/10/2026 | Time (start – end) | 21:00 – 21:58 |
| Meeting Type | Team meeting ☐ Client meeting ☐ Lecturer / demonstrator consultation |  |  |
| Mode / Location | ☐ Physical Online Google Meet: https://meet.google.com/yzo-ejck-ytp |  |  |
| Chairperson | Muhammad Afiq bin Sakub | Minute Taker | Shelsy anak Nicholas Felix |
| Meeting Objective | To confirm the proposal is complete and consistent before submission, and to agree on the UI direction for the wireframes to be presented at the next client meeting. |  |  |

| B. Attendance |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| No. | Name | Matric No. / Organisation | TSPi Role / Position | Present / Absent | Signature |
| 1 | Muhammad Afiq bin Sakub | 102719 | Team Leader, Planning Manager | P ☐ A |  |
| 2 | Ahmad Danish bin Alin | 102384 | Quality/Process Manager | P ☐ A |  |
| 3 | Adenillo Sheldy anak Stephen | 102372 | Support Manager | P ☐ A |  |
| 4 | Shelsy anak Nicholas Felix | 102958 | Development Manager | P ☐ A |  |
| 5 | Syafik bin Sali | 102978 | Client Liaison/ Developer | P ☐ A |  |
| Absent with reason |  | None |  |  |  |

| C. Review of Previous Action Items First meeting: write “Not applicable” |  |  |  |  |
| --- | --- | --- | --- | --- |
| No. | Action item from previous meeting | Owner | Status | Remarks |
| 1 | Update the proposal’s problem statement to focus on the information gap between organisers and attendees | Syafik | Done ☐ In progress ☐ Not started |  |
| 2 | Finalise the user roles (Student, General Public, Organiser, Admin) in the target users table | Danish | Done ☐ In progress ☐ Not started |  |
| 3 | Update the scope table. Multiple reminder times, QR check-in and analytics dashboards out of scope | Shelsy | Done ☐ In progress ☐ Not started |  |
| 4 | Remove the AI chatbot from the requirements. Revise FR-AI-01 to interest-based filtering and sorting of events | Adenillo | Done ☐ In progress ☐ Not started |  |
| 5 | Set up GitHub repository | Afiq | Done ☐ In progress ☐ Not started |  |

| D. Agenda and Discussion Copy an agenda block for each additional item |  |
| --- | --- |
| Agenda Item #1: Verifying Proposal Requirements |  |
| Discussion | The team checked the proposal against the PRD format and rubric criteria. We confirmed the problem table and the objectives table and the feature table match the template. |
| Decision | All requirement gaps found are to be fixed before submission. |
| Reference | <FR-xx ID, GitHub Issue / PR #, SRS or SDS section, TSPi form> |

| Agenda Item #2: Proposal Quality Review |  |
| --- | --- |
| Discussion | The team reviewed the proposal consistency, covering wording, table numbering and FR-ID alignment across sections. |
| Decision | Each member will do a final consistency check. |
| Reference | <FR-xx ID, GitHub Issue / PR #, SRS or SDS section, TSPi form> |

| Agenda Item #3: Brainstorming UI Design |  |
| --- | --- |
| Discussion | The team brainstormed the main screens such as home and campus map with floating event markers. Adenillo suggested that our homepage should be the event list and not the campus map so that we can implement the AI-sorted event list easily. Afiq raises the question on how to differentiate each roles. The team focused on the client’s feedback from the previous meeting on using blue as the primary colour and black as the secondary colour. |
| Decision | The palette will be blue and black, following the client’s feedback. The AI-sorted event list is the homepage of our app and the campus map will be included as one of the features. Low-fidelity wireframes are to be drafted so that it can be presented for the next client meeting. |
| Reference | <FR-xx ID, GitHub Issue / PR #, SRS or SDS section, TSPi form> |

| E. Client Feedback and Requirement Changes Client meetings only; otherwise “Not applicable” |  |  |  |
| --- | --- | --- | --- |
| No. | Feedback / change requested by client | Affected requirement (FR‑xx) | Agreed response |
| 1 | Not applicable |  | ☐ Change request (CCR) raised |
| 2 |  |  | ☐ Change request (CCR) raised |

| F. Action Items |  |  |  |  |
| --- | --- | --- | --- | --- |
| No. | Action item | Owner | Due date | GitHub Issue # / TSPi task |
| 1 | Fix the requirement gaps found when checking the proposal against the PRD format and rubric | Adenillo | 16/10 |  |
| 2 | Complete the references section in APA 7th edition | Shelsy | 16/10 |  |
| 3 | Do the final consistency check of wording, table numbering and FR-ID alignment across all sections after everyone has proofread their own sections | Danish | 16/10 |  |
| 4 | Draft low-fidelity wireframes of the app and include how screens differ for Student, Organiser, General Public and Admin | Shelsy and Adenillo | 20/10 |  |
| 5 | Schedule the next client meeting | Syafik | 18/10 |  |

| G. Adjournment and Next Meeting |  |  |  |
| --- | --- | --- | --- |
| Meeting adjourned at | 21:58 | Next meeting (date / time) | <dd/mm/yyyy, hh:mm> |
| Next mode / location | Google Meet | Proposed agenda | Low-fidelity wireframes |

| H. Sign-off |  |  |
| --- | --- | --- |
| Prepared by Minute Taker Signature: ______________________ Name: Shelsy anak Nicholas Felix Date: 15/10/2026 | Verified by Team Leader Signature: ______________________ Name: Muhammad Afiq bin Sakub Date: 15/10/2026 | Acknowledged by Client (client meetings only) Signature: ______________________ Name: Date: |

▸ Attach evidence for client meetings (attendance photo or online-meeting screenshot). If an AI tool was used to transcribe or summarise this meeting, record it in LOGAI and check the minutes for accuracy before signing.